# Product Requirements Document (PRD)

## An Explainable and Fair Talent Intelligence Framework

Investigating the Interaction Between Demographic Debiasing and Team-Skill Complementarity Scoring in AI-Driven Hiring Pipelines

| Field | Detail |
| --- | --- |
| Document Version | 2.0 |
| Date | 26 July 2026 |
| Author | Capstone Team |
| Target Venue | ACM FAccT 2027 Workshop / Information Processing & Management |
| Deadline | October 2026 |
| Derived From | Capstone Filteration.xlsx — 14-paper literature review, 7 research gaps, priority build roadmap |

## 1. Executive Summary

Current AI-driven hiring systems suffer from five systemic, literature-confirmed problems that no single existing system addresses end-to-end. This project builds FairHire AI — a modular, explainable pipeline that investigates a question no existing paper answers:

Does representation-level demographic debiasing change which candidates score highest on team-skill complementarity, and do skill-cluster/demographic correlations silently reintroduce disparity through the complementarity objective after debiasing has been applied?

This interaction — between two independently reasonable fairness interventions — is the core novel contribution, confirmed unaddressed across a 14-paper systematic review (93% evidence strength).

[!IMPORTANT] This is the first pipeline in the literature to combine embedding-level debiasing, team-complementarity ranking, and candidate-facing XAI in a single system — then investigate how these components interact.

## 2. Project Objectives

| # | Objective |
| --- | --- |
| O1 | Measure and mitigate demographic proxy bias in candidate embedding representations using Fairlearn’s ExponentiatedGradient reduction approach |
| O2 | Design and implement an embedding-geometry-based team-skill complementarity scoring mechanism for candidate ranking without requiring organisational graph data |
| O3 | Investigate the core interaction: whether representation-level demographic debiasing changes team-complementarity rankings, and whether skill-cluster/demographic correlations reintroduce disparity post-debiasing |
| O4 | Generate candidate-facing SHAP explanations across all scoring components (skill match, trajectory score, team complement, fairness adjustment) |
| O5 | Evaluate the pipeline across multiple fairness constraint strengths and embedding models to validate robustness of findings |

## 3. Motivation

Fabris et al. (2026, Information Processing & Management, Q1) recently demonstrated that fair ranking does not guarantee fair recruitment outcomes — algorithmic fairness at the ranking stage does not translate to equitable shortlisting when human decision-makers are involved.

However, no existing work investigates the earlier, mechanism-level question: does representation-level demographic debiasing change which candidates score highest on team-skill complementarity, and do skill-cluster/demographic correlations silently reintroduce disparity through the complementarity objective after debiasing has been applied?

This interaction — between two independently reasonable fairness interventions — is unaddressed in the literature, yet has direct practical consequences for any hiring system that combines debiasing with diversity-aware candidate selection.

## 4. Expected Outcomes

| # | Outcome | Gap |
| --- | --- | --- |
| E1 | A measurable before/after fairness metric showing demographic parity difference reduction after Fairlearn debiasing on a 500–800 profile Indian student cohort dataset | G1 |
| E2 | Empirical evidence of whether representation-level debiasing changes team-complementarity rankings — the primary novel finding | G4 |
| E3 | Quantification of residual demographic leakage post-debiasing via post-hoc probing classifiers (linear and nonlinear) | G1 |
| E4 | A regularisation-justified career trajectory score validated with sensitivity analysis on a small cohort dataset | G5 |
| E5 | Per-candidate SHAP attribution breakdowns demonstrating candidate-facing explainability across all scoring components | G3 |
| E6 | Robustness validation of the core interaction finding across two embedding models (all-MiniLM-L6-v2 primary; frozen DeBERTa-v3-base secondary) | G4 |
| E7 | A citable, submittable research paper positioned for ACM FAccT 2027 or IP&M journal | — |

## 5. Problem Statement — What Is Broken in AI Hiring Today

### 5.1 Problem 1 — Proxy Bias / Demographic Leakage Through Embeddings

| Aspect | Detail |
| --- | --- |
| What | Embedding-based hiring models encode gender, caste, and institution-tier signals in the latent space — even after explicit demographic features are removed |
| Why it matters | Masking a “gender” column does nothing when the embedding space already correlates “school name” with gender, or “city” with socioeconomic status |
| Evidence | Fabris et al. (2024, Q1 ACM TIST) — taxonomy of bias types, DP/EO incompatibility (90%); Kumar et al. (2023, Q1 Frontiers) — confirmed leakage persists after masking (80%); Agarwal et al. (2018, ICML CORE A*) — ExponentiatedGradient achieves near-optimal Pareto (95%) |
| What’s missing | Quantification of how much proxy leakage persists after Fairlearn constraints on a real hiring pipeline with Indian cohort data |

[!WARNING] No paper in the literature has eliminated proxy leakage — only mitigated it. The residual leakage after Fairlearn on non-Western, small-cohort data is entirely unstudied.

### 5.2 Problem 2 — No Team-Skill Complementarity Scoring in Hiring

| Aspect | Detail |
| --- | --- |
| What | Every current hiring system evaluates candidates individually — never asking “Does this person’s skill set complement the existing team?” |
| Why it matters | Hiring three NLP engineers when the team needs a DevOps engineer produces a sub-optimal team |
| Evidence | Chen et al. (2018, NeurIPS CORE A*) — DPP-based diversity ranking (92%); Orthogonal Skill Vector paper (2025, HISI) — formalises complementarity, proves exact solution is NP-hard |
| What’s missing | Neither paper applies to hiring. No existing hiring pipeline has a complementarity score |

### 5.3 Problem 3 — Candidate-Facing Explainability Does Not Exist

| Aspect | Detail |
| --- | --- |
| What | XAI in hiring (SHAP, LIME) is deployed exclusively for auditors. Rejected candidates receive zero breakdown |
| Why it matters | EU AI Act Articles 13/14 require transparency for high-risk AI (which includes hiring) |
| Evidence | XAI Lit Review (2025, Cogent B&M) — SHAP/LIME are SOTA but candidate-facing XAI is an explicitly named open gap (80%); Clavel et al. (2025, Q1 IJHRM) — candidates want transparency (72%) |
| What’s missing | Per-candidate attribution: “skill match 40%, trajectory 25%, team complement 20%, fairness adjustment 15%” |

### 5.4 Problem 4 — Fairness × Diversity Interaction Is Unknown ★ CORE

| Aspect | Detail |
| --- | --- |
| What | When you debias embeddings, does this change which candidates score highest on team complementarity? Do skill-cluster/demographic correlations reintroduce disparity? |
| Evidence | Fabris et al. (2026, Q1 IP&M) — fair ranking ≠ fair outcomes at shortlist-level (93%), but does NOT study embedding/complementarity level |
| What’s missing | An experiment comparing complementarity rankings with and without debiasing |

[!CAUTION] This is the core novel contribution of the project. No paper in the 14-paper tracker addresses this exact interaction. Evidence strength: 93%.

### 5.5 Problem 5 — Small Cohort Trajectory Prediction

| Aspect | Detail |
| --- | --- |
| What | Trajectory models are trained on 100K+ profiles. Building a defensible model on ~500–800 Indian student profiles requires explicit regularisation |
| Evidence | Decorte et al. (2023, RecSys in HR) — CareerBERT achieves 43% recall@10 on 2,164 profiles (78%) |
| What’s missing | No paper addresses the sub-1,000 profile regime with Indian engineering student data |

### 5.6 Problems 6 & 7 — Discussion-Level Gaps

- G6 — Multi-Layer Fairness: Algorithmic fairness ≠ fair human decisions. Addressed in Discussion section, citing Fabris 2026.

- G7 — Legal-Technical Alignment: SHAP outputs framed against EU AI Act Article 13/14 requirements, citing Rigotti & Fosch-Villaronga (2024).

## 6. Proposed Architecture

flowchart TD
    A["📄 Raw Resumes\n(~500–800 Indian student profiles)"] --> B["🔤 Embedding Layer\n(PRIMARY: all-MiniLM-L6-v2\nSECONDARY: frozen DeBERTa-v3-base)"]
    B --> C["⚖️ Fairlearn Debiasing\n(ExponentiatedGradient\nmultiple constraint strengths)"]
    C --> D["📈 Career Trajectory\nScoring (Ridge Regression\n+ sensitivity analysis)"]
    C --> E["🧩 Team Complement\nScoring (Cosine/Orthogonal)"]
    D --> F["🏆 Final Ranking\nAggregator"]
    E --> F
    F --> G["🔍 SHAP Explainability\n(Candidate-Facing\nKernelExplainer)"]
    G --> H["📊 Ranked Candidates +\nPer-Candidate Explanations"]

    C -.->|"Run TWICE:\nwith vs without debiasing"| I["🔬 G4 Interaction\nExperiment\n(Core Novel Finding)"]
    E -.-> I
    I --> J["📈 Compare complement\nrankings + demographic\ndistribution of top-K"]

    style A fill:#1e293b,stroke:#38bdf8,color:#f8fafc
    style B fill:#1e293b,stroke:#a78bfa,color:#f8fafc
    style C fill:#1e293b,stroke:#f472b6,color:#f8fafc
    style D fill:#1e293b,stroke:#34d399,color:#f8fafc
    style E fill:#1e293b,stroke:#fbbf24,color:#f8fafc
    style F fill:#1e293b,stroke:#fb923c,color:#f8fafc
    style G fill:#1e293b,stroke:#38bdf8,color:#f8fafc
    style H fill:#1e293b,stroke:#4ade80,color:#f8fafc
    style I fill:#7f1d1d,stroke:#ef4444,color:#fca5a5
    style J fill:#7f1d1d,stroke:#ef4444,color:#fca5a5

### Module Breakdown

| Module | Input | Output | Library / Technique |
| --- | --- | --- | --- |
| Embedding Layer | Raw resume text | 384-dim (MiniLM) or 768-dim (DeBERTa) sentence embeddings | sentence-transformers / transformers |
| Fairlearn Debiasing | Raw embeddings + protected attributes | Debiased embeddings | fairlearn ExponentiatedGradient |
| Career Trajectory Scorer | Embeddings + career history features | Trajectory / growth-potential score | sklearn Ridge Regression |
| Team Complement Scorer | Candidate embedding + existing team embeddings | Complementarity score | Cosine distance / orthogonal complement |
| Final Ranker | Trajectory score + complement score | Aggregated ranking | Weighted linear combination |
| SHAP Explainer | Final ranking model + candidate features | Per-candidate attribution breakdown | shap KernelExplainer |

## 7. Model Comparison & Selection

[!IMPORTANT] The model selection for this project is driven by experimental design for publishable research, not by “best embedding quality.” The core contribution is the interaction finding — the models must be well-understood, reproducible, and architecturally different for robustness validation.

### 7.1 Embedding Model Comparison

#### Full Comparison Table

| Model | HF Model ID | Params | Dims | Size | STS Score | Retrieval (nDCG@10) | MTEB Average | Max Tokens |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| all-MiniLM-L6-v2 ✅ PRIMARY | sentence-transformers/all-MiniLM-L6-v2 | 22M | 384 | 80 MB | 0.788 | 0.419 | 0.563 | 256 |
| DeBERTa-v3-base ✅ SECONDARY | microsoft/deberta-v3-base | 184M | 768 | 710 MB | ~0.42 (frozen) | ~0.31 (frozen) | N/A (not an embedding model) | 512 |
| all-mpnet-base-v2 | sentence-transformers/all-mpnet-base-v2 | 109M | 768 | 420 MB | 0.838 | 0.438 | 0.632 | 384 |
| BGE-base-en-v1.5 | BAAI/bge-base-en-v1.5 | 109M | 768 | 440 MB | 0.836 | 0.531 | 0.639 | 512 |
| e5-large-v2 | intfloat/e5-large-v2 | 335M | 1024 | 1.34 GB | 0.840 | 0.548 | 0.651 | 512 |
| GTE-base-en-v1.5 | Alibaba-NLP/gte-base-en-v1.5 | 109M | 768 | 440 MB | 0.836 | 0.523 | 0.637 | 512 |

#### Detailed Advantages & Disadvantages — Per Model

##### ✅ all-MiniLM-L6-v2 (PRIMARY)

| Advantages | Disadvantages |
| --- | --- |
| ✅ 22M params / 80 MB — runs on any machine, Colab-friendly, fully reproducible | ❌ Lowest STS score (0.788) among candidates |
| ✅ Most cited sentence-transformer in history — no FAccT reviewer will question this choice | ❌ 256 max tokens — may truncate very long resumes (rare for Indian student CVs) |
| ✅ 384 dims — pipeline runs 2× faster; critical when running with/without debiasing × fairness strength sweep × cross-validation | ❌ Lower retrieval quality (0.419) than modern models |
| ✅ Contrastively trained on 1B sentence pairs — cosine similarity is meaningful out-of-the-box | ❌ Older model (2021) — doesn’t reflect latest training advances |
| ✅ Well-studied bias properties — literature exists on what biases MiniLM encodes, grounding the proxy leakage analysis |  |
| ✅ Zero fine-tuning needed — use frozen embeddings directly |  |
| ✅ Fast inference — ~14,200 sentences/sec, enabling rapid experimental iteration |  |

Why chosen as PRIMARY: The project’s contribution is the interaction finding, not embedding quality. Speed matters for repeated experiments. Reviewer credibility is maximised with a standard, well-understood baseline. The 384 dims keep SHAP and the full pipeline computationally tractable.

##### ✅ DeBERTa-v3-base (SECONDARY — Frozen Robustness Check)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Disentangled attention — architecturally fundamentally different from MiniLM, providing genuine robustness validation | ❌ NOT an embedding model — does not produce sentence embeddings out-of-the-box |
| ✅ 184M params / 768 dims — different parameter scale AND dimensionality from MiniLM, strengthening architecture-invariance claims | ❌ Frozen cosine similarity is weak (~0.42 STS without fine-tuning) — embeddings are not optimised for similarity |
| ✅ Strongest NLU at this param scale — captures syntactic and semantic nuances other models miss | ❌ Requires manual mean-pooling — ~30 lines of code vs 3 for sentence-transformers |
| ✅ Unoptimised embedding space = stronger robustness claim — if the interaction finding holds even on non-similarity-trained embeddings, it’s clearly not an artifact of training | ❌ 710 MB — 9× larger than MiniLM |
| ✅ ELECTRA-style pretraining — different training objective from MiniLM’s contrastive learning | ❌ Fine-tuning on 500–800 profiles would overfit — 184M params on 500 samples is dangerous |
| ✅ Measurable demographic leakage — because DeBERTa is NOT pre-cleaned by contrastive training, the bias signal may be larger and more measurable | ❌ Slower inference — ~1,100 sentences/sec vs ~14,200 for MiniLM |

Why chosen as SECONDARY: If the core G4 interaction finding holds on both a contrastively-trained 384-dim model AND a frozen 768-dim NLU model with disentangled attention, the finding is architecture-invariant. This is exactly what FAccT reviewers want to see. The weaker embedding quality is a feature, not a bug — it makes the robustness claim stronger.

##### ❌ all-mpnet-base-v2 (Not Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Highest STS among sentence-transformers (0.838) | ❌ Legacy model (2022) — surpassed by BGE and GTE on all MTEB categories |
| ✅ 768 dims — rich semantic space | ❌ 109M params — 5× larger than MiniLM with insufficient quality gain to justify the compute cost for repeated experiments |
| ✅ No special prompt formatting needed | ❌ 384 max tokens — same truncation limitation as MiniLM |
| ✅ Battle-tested, widely used | ❌ Architecturally similar to MiniLM (standard SBERT) — does NOT serve as a meaningfully different robustness check |

Why not selected: Architecturally too similar to MiniLM to provide robustness validation. Quality advantage over MiniLM is real but doesn’t justify 5× compute cost when the pipeline runs many times. If using a 768-dim model, BGE-base-en-v1.5 is strictly better.

##### ❌ BGE-base-en-v1.5 (Not Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Highest MTEB average among base-sized models (0.639) | ❌ Not as widely cited as MiniLM in fairness/hiring literature — requires justification to reviewers |
| ✅ Beats all-mpnet on every MTEB category | ❌ 109M params — same compute concern as mpnet for repeated experiments |
| ✅ 512 max tokens — handles longer resumes | ❌ Architecturally standard BERT — doesn’t provide the disentangled-attention contrast that DeBERTa offers for robustness |
| ✅ Built-in normalize_embeddings — clean cosine scoring | ❌ Newer model with less documented bias properties — harder to ground the leakage analysis in existing literature |

Why not selected: Objectively the best general-purpose embedding model at this size. However, for a research paper, the priority is reviewer-credible baselines (MiniLM) and architecturally-different robustness checks (DeBERTa). BGE is excellent for production systems but adds no experimental design value over MiniLM+DeBERTa.

##### ❌ e5-large-v2 (Not Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ High quality (0.840 STS, 0.548 retrieval) | ❌ 1024 dims — significantly increases pipeline compute and SHAP runtime |
| ✅ 335M params — captures fine-grained nuance | ❌ 1.34 GB — heavy for a capstone, may not fit in Colab free tier |
|  | ❌ Requires "query: " / "passage: " prefix formatting |
|  | ❌ 335M params on 500–800 profiles — massive overkill |

Why not selected: Too large for repeated experiments on a small dataset. The 1024 dims significantly slow down the fairness strength sweep. Prompt prefix adds unnecessary complexity.

##### ❌ GTE-base-en-v1.5 (Not Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Competitive with BGE (0.836 STS, 0.523 retrieval) | ❌ Less community documentation than MiniLM or BGE |
| ✅ 768 dims, 512 max tokens | ❌ Same architectural class as BGE — offers no unique robustness angle |
| ✅ Alibaba-backed, well-maintained | ❌ Newer model with less documented bias properties |

Why not selected: No unique advantage over BGE, and less community support. Same reason as BGE — production-quality model that adds no experimental design value.

### 7.2 The Decisive Head-to-Head: MiniLM vs DeBERTa

| Dimension | all-MiniLM-L6-v2 (Primary) | DeBERTa-v3-base (Secondary) |
| --- | --- | --- |
| Parameters | 22M — very lightweight | 184M — 8× larger |
| Architecture | 6-layer distilled MiniLM, contrastively trained on 1B sentence pairs | 12-layer disentangled attention + ELECTRA-style RTD pretraining |
| Embedding quality | Good for semantic similarity out of the box | Strongest NLU representations at this scale — but NOT pre-optimised for cosine similarity |
| Fine-tuning on 500–800 profiles | Safe — no fine-tuning needed, use frozen embeddings directly | Risky — 184M params on 500–800 samples will overfit without very careful LoRA/adapter setup |
| Time to first result | Hours — .encode() and you have embeddings | Days to weeks — needs mean-pooling pipeline, no contrastive training |
| Novelty claim | “Standard baseline” — honest and reviewer-credible | “Robustness check on architecturally different encoder” — strengthens core finding |
| Risk of failure | Very low — mature, well-documented, widely used | Low (frozen) — no training involved, just different embeddings |
| Fairness leakage signal | Measurable — MiniLM encodes demographic signal detectably | Arguably larger signal — DeBERTa is NOT pre-cleaned by contrastive training |
| Reviewer credibility | “Standard baseline” — appropriate for FAccT | “Robustness validation” — appropriate and expected |
| October deadline feasibility | ✅ Fully feasible | ✅ Feasible as frozen secondary (no fine-tuning) |

#### The Paper Sentence This Enables

“We use all-MiniLM-L6-v2 as our primary encoder following standard practice in embedding-based hiring fairness research (Decorte et al. 2023). To test robustness of our core finding to encoder choice, we replicate the G4 interaction experiment using frozen microsoft/deberta-v3-base representations. The consistency of results across both encoders suggests the fairness-diversity interaction is not an artifact of the embedding geometry.”

### 7.3 Final Embedding Decision

┌──────────────────────────────────────────────────────────────────────────────┐
│                                                                              │
│   ✅  PRIMARY:    sentence-transformers/all-MiniLM-L6-v2                     │
│                   22M params · 384 dims · 80 MB · contrastively trained      │
│                   → Produces ALL results for G1, G2, G3, G4, G5             │
│                   → Runs in Weeks 3–12                                       │
│                                                                              │
│   ✅  SECONDARY:  microsoft/deberta-v3-base (FROZEN, mean-pooled)            │
│                   184M params · 768 dims · 710 MB · disentangled attention   │
│                   → Replicates G4 interaction experiment ONLY                │
│                   → Runs in Weeks 10–11                                      │
│                   → Architecture-invariance robustness check                 │
│                                                                              │
│   ❌  NOT USED:   BGE, mpnet, e5, GTE                                        │
│                   (Better embedding quality but wrong optimisation target     │
│                   for a research paper — see §7.1 for full rationale)        │
│                                                                              │
└──────────────────────────────────────────────────────────────────────────────┘

### 7.4 Debiasing Method Comparison

| Method | Approach | Strengths | Weaknesses | Feasibility |
| --- | --- | --- | --- | --- |
| Fairlearn ExponentiatedGradient ✅ | Reduces fairness-constrained classification to cost-sensitive learning; iteratively reweights | Near-optimal Pareto frontier (Agarwal 2018, 95% evidence); supports DP, EO, and custom constraints; off-the-shelf library; directly cited in project Objective 1 | Requires protected attribute labels at training time; constrains output, does not clean embedding | ✅ HIGH — 1 week |
| Adversarial Debiasing | Trains an adversary to predict protected attributes from embeddings; penalises the main model | Directly attacks embedding-level bias — removes signal, not just constrains output | Harder to train; sensitive to hyperparameters; adversary can converge to trivial solutions; requires substantial training data | ⚠️ MEDIUM — 2–3 weeks |
| Calibrated Equalized Odds (Pleiss 2017) | Post-processing calibration of model outputs | Simple; no retraining required | Only adjusts thresholds — does not address embedding bias at all; too shallow for this project’s objectives | ❌ LOW |
| FairPCA / Null-Space Projection | Projects embeddings onto null space of protected attribute directions | Directly debiases embedding space; no retraining needed | May destroy useful signal; requires careful dimension analysis; less established than Fairlearn | ⚠️ MEDIUM — 2 weeks |

#### Advantages & Disadvantages of Fairlearn (Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Directly validated by Agarwal et al. (2018, ICML CORE A*) — 95% evidence strength | ❌ Requires protected attribute labels (gender, caste) which may be difficult to obtain or ethically sensitive |
| ✅ Off-the-shelf: pip install fairlearn, 10 lines of code | ❌ Constrains output distribution but does NOT remove demographic signal from embedding space itself |
| ✅ Supports multiple constraint types (DP, EO) — enables fairness strength sweep (Objective 5) | ❌ Residual proxy leakage may persist — this is actually what you’re measuring (G1) |
| ✅ The interaction experiment (G4) requires a reliable, reproducible debiasing method — Fairlearn is the standard | ❌ Assumes group fairness (not individual fairness) |
| ✅ Near-optimal accuracy-fairness Pareto frontier |  |

### 7.5 Trajectory Prediction Model Comparison

| Model | Approach | Performance on <1K Samples | Overfitting Risk | Interpretability | Feasibility |
| --- | --- | --- | --- | --- | --- |
| Ridge Regression ✅ | Linear model with L2 regularisation | ✅ Excellent — regularisation prevents overfitting | Low | ✅ High — coefficients directly interpretable | ✅ HIGH |
| Shallow MLP (1–2 layers) | Non-linear function approximation | Good with dropout + early stopping | Medium | Medium — requires SHAP | ✅ HIGH |
| XGBoost / LightGBM | Gradient-boosted decision trees | Good — but prone to overfitting without careful tuning | Medium-High | Medium — tree SHAP is fast | ⚠️ MEDIUM |
| LSTM / Transformer | Sequential modelling of career history | ❌ Poor — requires 10K+ sequences | Very High | Low — black box | ❌ LOW |
| CareerBERT (Decorte 2023) | Fine-tuned BERT for career text | Validated on 2,164 profiles (78%) | Medium | Medium | ⚠️ MEDIUM — not publicly available |

#### Advantages & Disadvantages of Ridge Regression (Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Explicit L2 regularisation directly addresses G5 (overfitting risk on small cohort) | ❌ Linear model — cannot capture complex non-linear skill interactions |
| ✅ Coefficients are interpretable → feeds into SHAP cleanly and fast | ❌ May underfit if trajectory patterns are highly non-linear |
| ✅ Sensitivity analysis across α ∈ [0.01, 0.1, 1, 10, 100] is straightforward | ❌ Requires meaningful feature engineering from raw embeddings |
| ✅ Decorte 2023 validates: pretrained embeddings + simple model outperforms complex models on small career datasets |  |
| ✅ Confidence intervals easily computed via bootstrap |  |
| ✅ 5-fold CV is computationally trivial |  |

Backup: Shallow MLP (1 hidden layer, 128 units) if Ridge underfits — still SHAP-compatible.

### 7.6 Complementarity Scoring Method Comparison

| Method | Approach | Computational Cost | Accuracy | Fairness-Aware? | Feasibility |
| --- | --- | --- | --- | --- | --- |
| Cosine Distance to Team Centroid ✅ | 1 − cos(candidate, mean(team)) | O(d) per candidate | Good — simple, interpretable | No — paired with debiasing | ✅ HIGH |
| DPP (Determinantal Point Process) | Models repulsion between similar items via kernel matrix | O(k²n) — tractable with greedy MAP (Chen 2018) | ✅ Best — mathematically principled | No — diversity ≠ demographic fairness | ⚠️ MEDIUM |
| Gram-Schmidt Orthogonality | Selects candidates maximally orthogonal to existing team | O(fk²2ⁿ/√n) exact — NP-hard | Theoretically optimal | No | ❌ LOW |
| MMR (Maximal Marginal Relevance) | Iteratively selects items balancing relevance and diversity | O(kn) | Good | No | ✅ HIGH |

#### Advantages & Disadvantages of Cosine Distance (Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Simplest, most interpretable — feeds directly into SHAP (“team complement: X%”) | ❌ Uses team centroid, which averages out individual team member specialisations |
| ✅ Computationally trivial for ~500–800 candidates | ❌ Not mathematically principled like DPP |
| ✅ Works directly on embedding vectors — no additional data structures needed | ❌ Doesn’t model repulsion between candidates (only candidate-to-team distance) |
| ✅ The interaction experiment (G4) needs a transparent scoring mechanism — cosine is fully auditable |  |
| ✅ No organisational graph data required (Objective 2) |  |

Stretch goal: DPP (Chen 2018, NeurIPS) for a mathematically rigorous upgrade if time permits.

### 7.7 Explainability Method Comparison

| Method | Approach | Model-Agnostic? | Output | Speed | Feasibility |
| --- | --- | --- | --- | --- | --- |
| SHAP (KernelExplainer) ✅ | Shapley-value-based feature attribution | ✅ Yes | Per-feature contribution values | Slow on high-dim features | ✅ HIGH |
| SHAP (TreeExplainer) | Optimised Shapley for tree models | Tree models only | Same as above | ✅ Fast | Only if using XGBoost |
| LIME | Local linear approximation | ✅ Yes | Per-feature weights (local) | Medium | ✅ HIGH |
| Attention Weights | Transformer self-attention scores | Transformer only | Token-level importance | ✅ Fast | NLP-specific |
| Counterfactual Explanations | “What would need to change for a different outcome?” | ✅ Yes | Actionable changes | Slow | ⚠️ MEDIUM |

#### Advantages & Disadvantages of SHAP KernelExplainer (Selected)

| Advantages | Disadvantages |
| --- | --- |
| ✅ Confirmed as SOTA for hiring XAI by the 2025 literature review | ❌ KernelExplainer is slow on high-dimensional inputs — mitigated by using aggregated scores (4–5 features), not raw embeddings |
| ✅ Model-agnostic — works with Ridge, MLP, or any ranker | ❌ Explanations are feature-level, not concept-level — “trajectory score: +0.3” not “your career growth is strong” |
| ✅ Produces per-candidate attributions: “skill match X%, trajectory Y%, team complement Z%, fairness adjustment W%” | ❌ Requires careful background data selection to avoid misleading attributions |
| ✅ Directly closes the candidate-facing XAI gap (G3) |  |
| ✅ Satisfies EU AI Act Article 13 transparency requirement (G7 framing) |  |
| ✅ Mathematically grounded in Shapley game theory — defensible to regulators and reviewers |  |

## 8. Complete Model Selection Summary

| Component | Selected | HF Model ID / Library | Rationale |
| --- | --- | --- | --- |
| Embedding (Primary) | all-MiniLM-L6-v2 | sentence-transformers/all-MiniLM-L6-v2 | Standard baseline, fast, 384 dims, most cited |
| Embedding (Secondary) | DeBERTa-v3-base (frozen) | microsoft/deberta-v3-base | Architecture-invariance robustness check |
| Debiasing | Fairlearn ExponentiatedGradient | fairlearn | Off-the-shelf, Pareto-optimal, 95% evidence |
| Trajectory | Ridge Regression | sklearn.linear_model.Ridge | Best for sub-1K data, interpretable, regularised |
| Complementarity | Cosine Distance | numpy / sklearn.metrics.pairwise | Simple, transparent, feeds SHAP |
| Explainability | SHAP KernelExplainer | shap | SOTA for hiring XAI, model-agnostic, candidate-facing |

## 9. Research Gaps → Feature Mapping

| Gap | Gap Name | Pipeline Component | Priority | Timeline | Novel? |
| --- | --- | --- | --- | --- | --- |
| G1 | Proxy Bias / Demographic Leakage | Fairlearn debiasing + probing classifiers | 1 — Must Do | Wk 6–7 | No — validation of known method on new data |
| G2 | Team Skill Complementarity in Hiring | Cosine/orthogonal complement scoring | 2 — Must Do | Wk 9 | Yes — first in hiring without graph data |
| G3 | Candidate-Facing XAI | SHAP attribution per candidate | 3 — Must Do | Wk 12 | Yes — first combined trajectory+complement+fairness SHAP |
| G4 | Fairness–Diversity Interaction | Pipeline comparison experiment (with/without debiasing) | 4 — CORE ★ | Wk 10–11 | Yes — no paper addresses this interaction |
| G5 | Small Cohort Trajectory Scoring | Ridge regression + sensitivity analysis | 5 — Should Do | Wk 7–8 | Yes — first sub-1K Indian cohort trajectory model |
| G6 | Multi-Layer Fairness | Discussion section (cite Fabris 2026) | 6 — Discussion Only | Wk 14 | N/A — framing |
| G7 | Legal-Technical Alignment | Discussion section (frame SHAP as EU AI Act compliance) | 7 — Discussion Only | Wk 14 | N/A — framing |

## 10. Build Roadmap

gantt
    title FairHire AI — Capstone Build Timeline (October Deadline)
    dateFormat  YYYY-MM-DD
    axisFormat  %b %d

    section Foundation
    Data Collection and Cleaning           :a1, 2026-08-03, 14d
    MiniLM Embedding Generation            :a2, after a1, 7d

    section Core Pipeline
    G1 — Fairlearn Debiasing Layer         :b1, 2026-08-24, 14d
    G5 — Ridge Trajectory Scorer           :b2, 2026-09-07, 14d
    G2 — Team Complement Scoring           :b3, 2026-09-21, 7d

    section Core Experiment
    G4 — Fairness x Diversity Experiment   :crit, c1, 2026-09-28, 14d
    DeBERTa Robustness Replication         :c2, 2026-10-05, 7d

    section Explainability
    G3 — SHAP Candidate-Facing XAI         :d1, 2026-10-12, 7d

    section Writing
    G6 and G7 — Discussion and Limitations :e1, 2026-10-19, 14d
    Final Paper Write-up                   :e2, after e1, 14d

[!WARNING] October Gate: If the DeBERTa robustness replication is not producing results by Wk 10, drop it entirely and proceed with MiniLM-only results. A clean MiniLM pipeline with a strong G4 interaction experiment is a stronger paper than a half-finished dual-model comparison.

## 11. Success Metrics & Deliverables

| Metric | Target | Measurement |
| --- | --- | --- |
| Demographic Parity Difference | ≤ 0.05 after debiasing (down from baseline) | fairlearn.metrics.demographic_parity_difference |
| Equalized Odds Difference | ≤ 0.08 after debiasing | fairlearn.metrics.equalized_odds_difference |
| Probing Classifier Accuracy | Report accuracy of linear and nonlinear probing classifiers pre/post debiasing — lower = less leakage | sklearn LogisticRegression + MLP probes |
| Complement Score Diversity | Top-10 complement-ranked candidates should cover ≥ 3 distinct skill clusters | Cluster analysis on embeddings |
| G4 Interaction Effect | Report whether debiasing changes top-K complement rankings (effect size + p-value) | Paired comparison, before/after debiasing |
| SHAP Attribution Coverage | 100% of candidates receive per-component attribution breakdown | Automated check |
| Trajectory Model Fit | Ridge R² > 0.30 with 5-fold CV; confidence intervals reported | sklearn.linear_model.RidgeCV |
| Regularisation Sensitivity | Sensitivity analysis across α ∈ [0.01, 0.1, 1, 10, 100] | Plotted curve with error bars |
| Robustness | Core G4 finding direction consistent across MiniLM and DeBERTa | Effect sign comparison |

## 12. Technical Stack

| Layer | Technology |
| --- | --- |
| Language | Python 3.10+ |
| Primary Embeddings | sentence-transformers (all-MiniLM-L6-v2) |
| Secondary Embeddings | transformers (microsoft/deberta-v3-base, frozen + mean pooling) |
| Debiasing | fairlearn (ExponentiatedGradient) |
| ML Models | scikit-learn (Ridge, LogisticRegression, MLPClassifier for probing) |
| XAI | shap (KernelExplainer) |
| Data | pandas, numpy |
| Visualisation | matplotlib, seaborn, plotly |
| Experiment Tracking | mlflow or manual CSV logs |
| Environment | Google Colab (free tier sufficient) / local CPU |

## 13. Risks & Mitigations

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Dataset too small (<500 usable profiles) | Trajectory model unreliable | Medium | Ridge regression with strong regularisation; report CIs honestly; this IS G5’s contribution |
| Fairlearn doesn’t reduce DP significantly | G1 results are weak | Low | Agarwal 2018 (95% evidence) validates; small reduction is still a finding — report transparently |
| G4 shows no interaction (debiasing doesn’t change complement rankings) | Core finding is a null result | Medium | A null result IS publishable at FAccT — “debiasing and complementarity are independent” is still novel and useful |
| Skill-demographic correlation reintroduces bias through complementarity | Uncomfortable results | Medium | This IS the research question — report transparently |
| DeBERTa robustness check fails (results inconsistent with MiniLM) | Weakens architecture-invariance claim | Medium | Drop to MiniLM-only; report DeBERTa inconsistency as a finding / limitation |
| SHAP too slow on full feature set | G3 delayed | Medium | SHAP runs on 4–5 aggregated scores (not 384-dim embeddings); use nsamples=100 |
| October deadline overrun | Paper not submitted | Low | Gate decisions at Wk 5 (DeBERTa) and Wk 10 (scope reduction if needed) |
| No ground truth for “correct” hiring decisions | Can’t compute accuracy | High | Frame as ranking/recommendation; use proxy metrics (fairness, skill coverage) |

## 14. Literature Foundation

| # | Authors | Year | Venue (Quartile) | Key Contribution to This Project |
| --- | --- | --- | --- | --- |
| 1 | Fabris, Baranowska, Dennis, Graus, Hackenburg, Biega | 2024 | ACM TIST (Q1) | Bias taxonomy, DP/EO incompatibility |
| 2 | Rigotti & Fosch-Villaronga | 2024 | Comput. Law Secur. Rev. (Q1) | EU AI Act compliance mapping |
| 3 | Kumar, Grosz, Rekabsaz, Greif & Schedl | 2023 | Front. Big Data (Q1/Q2) | Embedding proxy leakage confirmation |
| 4 | Soleimani, Intezari, Arrowsmith, Pauleen & Taskin | 2025 | Int. J. Hum. Resour. Manag. (Q1) | Multi-layer bias framework |
| 5 | Dutta et al. | 2026 | Hum. Resour. Manage. (Q1) | Structuration lens on AI adoption |
| 6 | Clavel, d’Armagnac, Hebrard, Hesters & Potdevin | 2025 | Int. J. Hum. Resour. Manag. (Q1) | Humanized AI interviewer validation |
| 7 | Agarwal, Beygelzimer, Dudík, Langford & Wallach | 2018 | ICML (CORE A*) | ExponentiatedGradient — Fairlearn foundation |
| 8 | Raji, Scheuerman & Amironesei | 2021 | ACM FAccT (CORE A) | Audit gap / success-only signal critique |
| 9 | Decorte, Van Hautte, Deleu, Develder & Demeester | 2023 | RecSys in HR (CORE B) | CareerBERT — trajectory model validation |
| 10 | Chen, Zhang & Zhou | 2018 | NeurIPS (CORE A*) | DPP for diversity ranking |
| 11 | XAI in Talent Recruitment (DOI record) | 2025 | Cogent B&M (Q2/Q3) | SHAP/LIME SOTA confirmation, candidate XAI gap |
| 12 | Orthogonal Skill Vectors (HISI) | 2025 | Hum.-Intell. Syst. Integr. | Team complementarity formalisation |
| 13 | Krishnamurthy, Agarwal, Subramanian & Nickel | 2026 | AISTATS (CORE A) | Shapley value fairness in multi-agent systems |
| 14 | Fabris, Rus, Saldivar, Gatzioura, Biega & Castillo | 2026 | Inf. Process. Manag. (Q1) | Fair ranking ≠ fair outcomes |

## 15. Glossary

| Term | Definition |
| --- | --- |
| Demographic Parity (DP) | P(Ŷ=1 ¦ A=0) = P(Ŷ=1 ¦ A=1) — equal selection rates across protected groups |
| Equalized Odds (EO) | P(Ŷ=1 ¦ Y=1, A=0) = P(Ŷ=1 ¦ Y=1, A=1) — equal true positive rates |
| Proxy Leakage | Indirect encoding of protected attributes through correlated features |
| DPP | Determinantal Point Process — probabilistic model favouring diversity |
| SHAP | SHapley Additive exPlanations — game-theoretic feature attribution |
| ExponentiatedGradient | Iterative algorithm reducing fairness constraints to cost-sensitive classification |
| Complementarity Score | Measure of how much a candidate’s skill vector differs from the existing team’s coverage |
| Disentangled Attention | DeBERTa’s mechanism that separately encodes content and position, then combines them via disentangled matrices |
| Probing Classifier | A simple classifier (linear/MLP) trained on frozen embeddings to test whether protected attributes can be predicted — measures residual leakage |

[!NOTE] This PRD is a living document. It will be updated as data collection proceeds and experimental results inform design decisions. Version 2.0 reflects finalised model choices aligned with the project’s experimental design for FAccT/IP&M publication.